# Initial Project Planning Template

| Date | 26-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-1795 |
| Project Name | ComicCraft - AI Comic Story Creator using Gemini Models |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input & Story Generation | USN-1 | As a user, I can enter my story prompt, character name, setting, tone, and art style to create a personalized comic. | 3 | High | Varshini.R. Jaya. M | 26-09-2026 | 28-09-2026 |
| Sprint-1 | AI Story Generation | USN-2 | As a user, I can generate a structured 5-panel comic outline and detailed narration and dialogue from my input. | 5 | High | Varshini.P Santhosh lediyal.P | 26-09-2026 | 28-09-2026 |
| Sprint-2 | AI Image Generation | USN-3 | As a user, I can generate a comic-style illustration for each panel based on the AI-generated image prompt. | 5 | High | Varshini.R, Jaya.M | 26-09-2026 | 28-09-2026 |
| Sprint-2 | Comic Preview & Layout | USN-4 | As a user, I can view the generated comic panel-by-panel with titles, images, scene descriptions, captions, and narration. | 3 | High | Santhosh lediyal.P, Renuka.b | 26-09-2026 | 28-09-2026 |
| Sprint-2 | PDF Export | USN-5 | As a user, I can download the completed comic as a formatted PDF and receive an export success confirmation. | 3 | Medium | Varshini.P, Jaya.M | 26-09-2026 | 28-09-2026 |