# Scalability & Future Plan

| Date | 28-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-1795 |
| Project Name | ComicCraft - AI Comic Story Creator using Gemini Models |
| Maximum Marks | 1 Mark |

## Scalability & Future Plan:

This document outlines how the current project solution can be scaled to handle larger user bases, increased data loads, or extended features in the future. It also captures the team's roadmap for enhancing and evolving the project beyond its current state.

## Current System Limitations:

| S.No | Limitation | Impact | Priority to Address (High / Medium / Low) |
| --- | --- | --- | --- |
| 1 | Local-only deployment in the current version. | Users must run the application locally; it is not a hosted service. | High |
| 2 | No database-backed user accounts or comic history. | Generated comics are not managed as persistent user records. | Medium |
| 3 | AI generation depends on external model/API processing and can take time. | Generation speed and availability can depend on external services. | High |

## Scalability Plan:

| S.No | Scalability Aspect | Current State | Proposed Upgrade / Solution |
| --- | --- | --- | --- |
| 1 | User Load | Designed primarily for local/small-scale use. | Deploy the FastAPI application on scalable cloud infrastructure and use multiple application workers/instances behind a load balancer. |
| 2 | Data Storage | Generated panels and PDFs are stored in project/static folders; no database is used. | Use cloud object storage for images/PDFs and a database for users, comic metadata, and generation history. |
| 3 | Performance | AI generation and image creation can take time; current testing is local. | Add asynchronous/background jobs, caching, request queues, and optimized model/API usage. |
| 4 | Security | API credentials are kept in local environment configuration; authentication is not included. | Use managed secrets, HTTPS, authentication/authorization, rate limiting, input validation, and secure production configuration. |

## Future Roadmap:

| Phase | Planned Feature / Enhancement | Target Timeline | Expected Impact |
| --- | --- | --- | --- |

| Phase 2 | User accounts and comic history | Next development phase | Allow users to save, revisit, and manage previously generated comics. |
| --- | --- | --- | --- |
| Phase 3 | Cloud deployment and persistent storage | After core account features | Support multiple users and reliable storage of generated content. |
| Phase 4 | Advanced comic creation features | Future enhancement | Add longer stories, more layouts, stronger character consistency, additional art styles, and improved sharing/export options. |